# SOFTWARE DEVELOPMENT AGREEMENT

This Agreement is made on this 19th day of MARCH, 2026

## BETWEEN

FESTUS ISAAC / CODECRAFTERS ACADEMY 
(hereinafter referred to as "Developer")

AND

POOR HANDMAIDS OF JESUS CHRIST SCHOOL, represented by Rev. Sis. MaryAnn (Principal)
(hereinafter referred to as "Client")

## 1. PROJECT DESCRIPTION

The Developer agrees to design and develop a School Management System for the Client. The system will include core functionalities such as:

- Student Management

- Class Management

- Result Processing System

- Staff Access and Roles

- Examination, Grading & Reporting Features

- Scratch-Card/PIN Authentication

- Payment Integration (e.g., Remita)

- Admin, Teachers, Student & Parent portals

- Admission Management

- Timetable Management

- Scholarship/Bursary Tracking

## 2. PROJECT PHASES

### Phase 1 (Core System – Initial Delivery)

The Developer will deliver a functional version of the system including the core modules listed above by March 31, 2026.

### Phase 2 (Enhancements & Additional Features)

Additional features and improvements will be implemented after the initial delivery. These may include:

- SMS Notifications

- Advanced Reports

- UI/UX Improvements

- Attendance Tracking.

- Transcript Generation

- CBT (Computer-Based Testing)

- Transport/Bus Management

- Library Management

- Inventory & Store

- Alumni Portal

- Event & Gallery Management

## 3. PAYMENT TERMS

- Total Project Fee: ₦600,000

- Initial Payment Received: ₦400,000

- Remaining Balance: ₦200,000

Payment structure:

- Initial deposit (already paid)

- Balance to be paid upon completion of Phase 1 OR as agreed.

## 5. TIMELINE & DELIVERY

The Developer agrees to deliver the core system within the agreed timeline.

However, delays may occur due to:

- Changes requested by the Client

- Delayed feedback or approvals

- External technical challenges

## 6. CLIENT RESPONSIBILITIES

The Client agrees to:

- Provide necessary information and requirements on time

- Give timely feedback during development

- Ensure cooperation for smooth project execution

## 7. SYSTEM HOSTING & MAINTENANCE

- Hosting (VPS, domain, etc.) costs are separate from development fees

- Maintenance and support after delivery may require a separate agreement

## 8. LIMITATION OF LIABILITY

The Developer shall not be held responsible for:

- Misuse of the system by users

- Downtime caused by external services

## 9. TERMINATION

Either party may terminate this agreement if:

- There is a breach of terms

- Work cannot continue due to unforeseen circumstances

Payments made prior to termination are non-refundable for work already completed.

## 10. ACCEPTANCE

By signing below, both parties agree to the terms and conditions stated in this agreement.

Developer Signature: 
Name: FESTUS ISAAC
Date: 19/03/2026

Client Signature: ________________________
Name: ________________________
Date: ________________________