SOFTWARE DEVELOPMENT AGREEMENT

This Agreement is made on this 18th day of MARCH, 2026

BETWEEN

FESTUS ISAAC / CODECRAFTERS ACADEMY 
(hereinafter referred to as "Developer")

AND

POOR HANDMAIDS OF JESUS CHRIST SCHOOL, represented by Rev. Sis. MaryAnn (Principal)
(hereinafter referred to as "Client")

1. PROJECT DESCRIPTION

The Developer agrees to design and develop a School Management System for the Client. The system will include core functionalities such as:

·  Student Management – This helps the school keep and manage all student records in one place, including personal details, class, and academic history.

·  Class Management – Organizes students into their respective classes and arms, making it easy to assign teachers and manage class activities.

·  Result Processing System – Allows teachers to enter scores, automatically calculate results, and generate report cards without manual errors.

·  Staff Access and Roles – Ensures each staff member (Admin, Teacher, etc.) only has access to what they are permitted to see or manage.

·  Examination, Grading & Reporting Features – Handles exam setup, grading system, and generation of structured reports for students.

·  Scratch-Card/PIN Authentication – Students or parents can use a secure PIN to check results, helping the school control access and even generate revenue if needed.

·  Payment Integration (e.g., Remita) – Enables parents to pay school fees online securely, with automatic recording of payments.

·  Admin, Teachers, Student & Parent Portals – Separate dashboards for each user group so everyone can access only what is relevant to them.

·  Admission Management – Manages new student applications, screening, and admission records digitally.

·  Timetable Management – Helps the school create and manage class and exam timetables efficiently.

·  Scholarship/Bursary Tracking – Tracks students on scholarship or special financial support and adjusts their fees accordingly.

2. PROJECT PHASES

Phase 1 (Core System – Initial Delivery)

The Developer will deliver a functional version of the system including the core modules listed above by March 31, 2026.

Phase 2 (Enhancements & Additional Features)

Additional features and improvements will be implemented after the initial delivery. These will include:

·  SMS Notifications – Sends messages to parents and students for updates like payments, results, and announcements.

·  Advanced Reports – Provides detailed insights such as student performance, financial reports, and attendance summaries.

·  UI/UX Improvements – Ensures the system is simple, clean, and easy for staff and students to use.

·  Attendance Tracking – Records daily student attendance and helps monitor punctuality and consistency.

·  Transcript Generation – Automatically generates official academic records for students when needed.

·  CBT (Computer-Based Testing) – Allows the school to conduct exams on computers with automatic grading.

·  Transport/Bus Management – Helps track students using school transport and manage routes and payments.

·  Library Management – Manages books, borrowing, and returns within the school library.

·  Inventory & Store – Tracks school supplies, materials, and stock usage.

·  Alumni Portal – Keeps records of past students and allows the school to stay connected with them.

·  Event & Gallery Management – Displays school events, activities, and pictures for communication and record purposes.

3. PAYMENT TERMS

- Total Project Fee: ₦600,000

- Initial Payment Received: ₦400,000

- Remaining Balance: ₦200,000

Payment structure:

- Initial deposit (already paid)

- Balance to be paid upon completion of Phase 1 OR as agreed.

5. TIMELINE & DELIVERY

The Developer agrees to deliver the core system within the agreed timeline.

However, delays may occur due to:

- Changes requested by the Client

- Delayed feedback or approvals

- External technical challenges

6. CLIENT RESPONSIBILITIES

The Client agrees to:

- Provide necessary information and requirements on time

- Give timely feedback during development

- Ensure cooperation for smooth project execution

7. SYSTEM HOSTING & MAINTENANCE

- Maintenance and support after delivery may require a separate agreement

8. LIMITATION OF LIABILITY

The Developer shall not be held responsible for:

- Misuse of the system by users

- Downtime caused by external services

- THIRD PARTY SERVICES AND RECURRING COST

9. TERMINATION

Either party may terminate this agreement if:

- There is a breach of terms

- Work cannot continue due to unforeseen circumstances

Payments made prior to termination are non-refundable for work already completed.

10. ACCEPTANCE

By signing below, both parties agree to the terms and conditions stated in this agreement.

Developer Signature:

Name: FESTUS ISAAC
Date: 18/03/2026

Client Signature:

Name: ________________________
Date: ________________________